Table of Contents

# Evidence Log

What was executed, in what environment, and what it produced. Included so the findings can be re-run and challenged rather than taken on trust.

Environments

- Repository: biqc-ai/Version2-Ai_Mentor, private monorepo, read-only clone plus archive analysis including git history

- Deployment: https://dev.biqc.ai/, account devteam.sandbox@biqctest.io

- API surface for contract checks: https://biqc-api-dev.azurewebsites.net/docs

- No staging environment exists; dev and prod only

Repository as observed: 6,456 commits, 29 branches, 5 contributors, 26 open and 196 closed issues, 5 open and 1,308 closed PRs. Languages: Python 47%, JS 31%, PLpgSQL 8%.

Front-end stack as observed: CRA + CRACO, React 19.2.7, react-scripts 5.0.1, JavaScript without TypeScript, Tailwind + Radix UI (≈40 components, design tokens via CSS variables, components.json), Supabase auth, axios. 143,466 lines of JS/JSX, 96 pages, 151 routes, 170 test suites.

## Task log — code, build, runtime

| Task | What was done | Outcome | Findings |
| --- | --- | --- | --- |
| T-01 | Test run on clean checkout, Node 20 then Node 22 | Not runnable under Node 20; runnable under Node 22 | A-01 |
| T-02 | Full suite, --runInBand | 11 failed / 159 passed / 170 total; 23 failed / 1,640 passed / 1 skipped / 1,664 tests | A-02 |
| T-03a | Root-cause classification of the 11 red suites | 1 real code violation, 10 stale / contradictory / environmental | A-04 – A-10 |
| T-03b | Temporary ESLint profile, application code only | 2,775 problems (125 errors, 2,650 warnings); rules-of-hooks 0, no-undef 0 | A-11 |
| T-04 | Invitation flow — static then runtime | Static hypothesis disproved; runtime gap confirmed | A-12, A-23 |
| T-05 | Interval leak — static plus 15-cycle navigation stress | Hypothesis not confirmed | withdrawn |
| T-06 | Console output — static plus live browser console | Escalation criterion not met | withdrawn |
| T-07 | Production build | Fails to compile | A-13, A-26 |
| T-08 | Dependency override vs Dependabot | Override pins 1.8.4 | A-14 |
| T-09 | Dev walkthrough of every R1 module | Repeatable route drift confirmed | A-15, A-16, A-17 |
| T-10 | Deployed asset exposure and edge headers | Source-map exposure not confirmed; header posture weak | A-18, A-19, A-26 |
| T-11 | Cache/auth boundary across a logout/login cycle | No cache leak; fallback UX ambiguous | A-20 |
| T-12 | Stale privileged access across tabs after sign-out | No stale access; residual role-lag concern | A-21 |
| T-13 | Backend enforcement probe on billing / team / admin | Enforcement holds; invite contract drift found | A-22 |

## Task log — repository and process

| Task | Command | Result | Finding |
| --- | --- | --- | --- |
| H-a | git log --format='%an' ¦ sort ¦ uniq -c ¦ sort -rn | 5,057 of 6,456 commits by emergent-agent-e1 (78.3%) | H-01 |
| H-b | Root .gitconfig inspection | Pins agent identity for the whole tree | H-01 |
| H-c | find . -maxdepth 1 -type f -size -1c | Nine zero-byte files plus $null) (101 B) | H-02 |
| H-d | evidence* directory enumeration | 7 directories, 16 files, 228 KB, one shared last commit | H-03 |
| H-e | find . -maxdepth 1 -type f ¦ wc -l / ls *.md ¦ wc -l / ls ¦ grep -c "13041978" | 82 / 24 / 17 | H-04 |
| H-f | Dockerfile enumeration and diff | Four files; Dockerfile and Dockerfile.txt diverge | H-05 |
| H-g | Cross-reference of pages/ against routes in App.js | 8 modules unrouted, 4,674 lines | H-06 |
| H-h | Agent config and .screenshots/ timestamps | .emergent/ 4mo, .claude/ 2mo, .cursor/ 1mo | H-07 |
| H-i | SECRETS_AND_DEPENDENCIES.md value scan | Names only; no values present | H-08, H-09 |
| H-j | Junk-mask scan of frontend/ | No .bak / .orig / _old; two benign matches | H-09 |

## Withdrawn hypotheses

Tested and removed. Documented rather than deleted, because knowing what was checked and cleared is part of the deliverable.

### W-1 · "The invite flow is absent from the front-end code" — false

The claim was that the invite endpoint is never called and no route exists in App.js. Disproved: App.js:556 mounts /team-access, and TeamAccessPage.js:154-158 performs a real invite POST rendering invite_link, temp_password and expires_at from the server. The real problem is narrower and different in kind — the deployment does not expose the surface. Carried forward as A-12. Note that the acceptance half of the flow is genuinely missing, which is A-23; the two should not be conflated.

### W-2 · "Production console logging may expose tokens or API responses" — not confirmed

frontend/src/index.js:27-35 overrides console.log, info, debug, warn and error to no-ops in production. CRA does not strip console.*, but this codebase suppresses it at runtime. Active debug statements outside comments are limited to index.js:30-32, lib/api.js:420, lib/analytics.js:89, lib/telemetry.js:84, hooks/useAlerts.js:108; the first four are environment-guarded, and lib/api.js:418-420 logs auth-state metadata and request path, not raw tokens. Live on dev: sign-out, re-login and an Ask BIQc submission produced only reCAPTCHA net::ERR_ABORTED noise and one MaxListenersExceededWarning from the automation tooling — no tokens, no session objects, no API payloads, no PII.

### W-3 · "Intervals leak in useAlerts.js and Advisor.js" — not confirmed

Every real setInterval has a matching clearInterval in the same useEffect cleanup: useAlerts.js:118-124 (set :122, clear :123), Advisor.js:222-228, :258-264, :332-338. The original mismatch came from counting text — useAlerts.js:39 and Advisor.js:46 mention setInterval in comments only. The task also assumed 60-second polling; the source sets POLL_INTERVAL_MS = 180_000 at useAlerts.js:36, and DashboardLayout.js:182-213 shows /notifications/alerts now uses Supabase Realtime with supabase.removeChannel(channel) cleanup rather than polling. Runtime: 15 SPA cycles across / → /app/integrations → /app/settings (45 transitions), timings cleared, session held ~190 seconds — exactly 1 request to /api/alerts/active and 1 to /api/notifications/alerts. No amplification.

### W-4 · "CI runs 7 of 157 tests" — restated

The observable inventory is 170, not 157. And the gap is not "150 tests are disconnected from CI"; it is a mix of CI under-selection (A-03), stale test inventory (A-05–A-07) and a small number of genuine code-level issues (A-04). Any coverage figure quoted from the earlier denominator must be restated.

## A note on numbering

Earlier working material used an F-01…F-16 scheme predating the test runs. That scheme is superseded. Where earlier documents name F-02, F-04 and F-05 as the release blockers, read instead: A-12 and A-23 (team access — with the code-level half of F-02 disproved), A-25 (owner-facing credit and metering, now expanded into Wallet), and A-02 / A-03 (test gate, with the corrected denominator).

## Artefacts

Produced during the audit, available on request:

- test-run.log, test-run-node22.log, test-run-node22-runinband.log

- eslint-report.json, from the temporary uncommitted frontend/eslint.config.js

- Screenshots: t09-settings-direct-blank.png, t09-app-settings.png, t09-team-access-404.png, t09-app-integrations.png, t09-integrations-direct-404.png, t09-soundboard-workspace-before-send.png, t09-manage-users-redirect-billing.png, t09-admin-404.png

- Browser network logs from T-09 — four capture windows, 22:32–22:37 UTC, 26 July 2026

- The verification task list issued during the audit, supplied separately as a working journal