# BILLING SOFTWARE REQUIREMENTS DOCUMENT

## 7-Day Development Roadmap | Multi-Company GST Billing System

Enhanced with Security, Mobile Responsiveness & App-Ready Architecture

## PROJECT OVERVIEW

An enterprise-grade billing and invoicing system designed for Indian organizations with support for multiple companies, GST taxation, flexible invoice formats, comprehensive admin controls, bank-grade security, and seamless mobile experience across web and native apps.

## CORE FEATURES

| Feature | Description |
| --- | --- |
| Multi-Company | Create & manage unlimited companies/organizations from single dashboard |
| Multiple Parties | Add customers, suppliers, distributors with categorization & tagging |
| Daily Auto Backup | PostgreSQL backups at UTC midnight with encryption & 30-day retention |
| Invoice Formats | GST Invoice, Retail Bill, Wholesale, Quotation, Estimate, Delivery Challan |
| Bulk Import/Export | CSV, XLS, XLSX support with validation & error reporting |
| Mobile-First Responsive | Seamless on phones (360px), tablets (600px), desktops (1920px) |
| PWA Ready | Progressive Web App with offline support, installable, fast loading |
| App-Ready APIs | Native iOS & Android app support via REST/GraphQL APIs |
| Bank-Grade Security | End-to-end encryption, 2FA, role-based access, audit trails |

## SECURITY ARCHITECTURE & MEASURES

### 1. AUTHENTICATION & AUTHORIZATION

Multi-Factor Authentication (MFA)

Email OTP verification (6-digit code, 15-min validity). Optional: TOTP app support (Google Authenticator, Authy). SMS-based 2FA for critical operations.

JWT Token-Based Authentication

Access tokens (15-min expiry), Refresh tokens (7-day expiry, secure HttpOnly cookie). Token rotation on each refresh. Blacklist revoked tokens.

OAuth2 Integration

Support Google, Microsoft, LinkedIn login. Automatic account linking & role assignment.

Password Security

Minimum 12 characters with mixed case, numbers, symbols. Bcrypt hashing (salt rounds: 12). Password expiry every 90 days. Prevent 5 recent password reuse.

### 2. DATA ENCRYPTION

In-Transit Encryption

TLS 1.3 for all API communications. HTTPS only, no HTTP. HSTS header (max-age: 31536000). Certificate pinning for mobile apps.

At-Rest Encryption

AES-256-GCM for sensitive fields (GSTIN, PAN, bank details). Database-level encryption at storage layer. Encrypted backup files on S3.

Field-Level Encryption

Encrypt invoice amounts for accountants-only field visibility. Customer email/phone encrypted in party database. Credit card details: never store, use Razorpay tokenization.

### 3. API SECURITY

Rate Limiting

100 requests/minute per user (sliding window). 10000 requests/hour global. DDoS protection via Cloudflare. IP-based rate limiting for failed login attempts.

Input Validation & Sanitization

Whitelist validation for all inputs. Escape special characters (SQL injection prevention). JSON Schema validation on all payloads. XSS protection via Content Security Policy (CSP).

CORS & CSRF Protection

Strict CORS policy (allow only registered domains). CSRF tokens in all state-changing requests. SameSite=Strict cookie attribute.

API Key Management

Generate API keys for third-party integrations. Rotate keys quarterly. Log all API key usage. Ability to revoke keys instantly.

### 4. ACCESS CONTROL

Role-Based Access Control (RBAC)

| Role | Permissions | Scope |
| --- | --- | --- |
| Super Admin | Full system access, user mgmt, backups | All Cos. |
| Admin | Company config, staff mgmt, exports | Assigned |
| Accountant | Invoices, parties, reports (no user mgmt) | Assigned |
| Sales | Create invoices & quotes only | Assigned |
| Viewer | Read-only access to dashboards | Assigned |

Attribute-Based Access Control (ABAC)

Fine-grained permissions by company, department, cost center. Time-based access (e.g., access only during business hours). IP-based restrictions for sensitive operations.

### 5. AUDIT LOGGING & MONITORING

Comprehensive Audit Trail

Log all CRUD operations (Create, Read, Update, Delete). Capture: user ID, timestamp, IP address, action, record ID, old values, new values. Immutable audit logs (no deletion).

Security Events Logging

Failed login attempts. MFA bypass attempts. Role changes. Permission modifications. API key generation/revocation. Backup creation/restore operations.

Real-Time Alerts

Suspicious login from new location. Multiple failed logins. Unusual data export volume. Admin permission grants. Backup restoration attempts.

### 6. DATA PROTECTION & PRIVACY

PII (Personally Identifiable Information) Protection

Encrypt customer emails, phone numbers. Mask PII in logs. GDPR compliance: right to be forgotten (data deletion). Anonymization for data analytics.

Sensitive Data Masking

GSTIN: show only last 4 digits. PAN: show only last 4 digits. Bank account: show only last 4 digits. Viewable in full only to authorized roles.

Data Deletion & Retention

Soft delete invoices (mark deleted, not removed). Hard delete after 1 year if compliance allows. Backup retention: 30 days. Audit logs: retain 7 years.

### 7. INFRASTRUCTURE SECURITY

Secure Deployment

Docker containers with minimal base images. Kubernetes for orchestration. Network policies: restrict pod-to-pod communication. Service mesh (Istio) for mTLS.

Database Security

PostgreSQL with encrypted connections. Read replicas for failover. Private subnet (no public internet access). Parameterized queries to prevent SQL injection.

Backup Security

AES-256 encryption before upload to S3. S3 bucket with versioning enabled. Cross-region replication. Access logs for all backup operations.

Secrets Management

Use AWS Secrets Manager or HashiCorp Vault. Rotate secrets every 30 days. No secrets in Git repos. Environment-specific secret injection at deploy time.

### 8. VULNERABILITY MANAGEMENT

Security Testing

Static Application Security Testing (SAST) on all code commits. Dynamic Application Security Testing (DAST) before production. OWASP Top 10 compliance checks.

Dependency Management

Regular npm/pip audit scans. Automated updates for patches. Security policy for major version updates. Dependency lock files for reproducible builds.

Penetration Testing

Quarterly third-party penetration testing. Annual red team exercise. Bug bounty program. Incident response plan documented.

## MOBILE RESPONSIVENESS & APP-READY ARCHITECTURE

### 1. RESPONSIVE DESIGN BREAKPOINTS

| Device Type | Breakpoint | Layout Strategy |
| --- | --- | --- |
| Mobile (Portrait) | 360px - 480px | Single column, full-width forms, touch-friendly buttons (48px min) |
| Mobile (Landscape) | 481px - 600px | 2-column grid, horizontal scroll for tables |
| Tablet (Portrait) | 601px - 900px | 2-column sidebar layout, optimized touch targets |
| Tablet (Landscape) | 901px - 1200px | 3-column layout, full data tables visible |
| Desktop | 1201px - 1920px+ | Full-width dashboard, side navigation, modals |

### 2. MOBILE-FIRST DESIGN PRINCIPLES

Touch-Friendly Interface

Minimum button size: 48x48 pixels. Minimum touch target spacing: 8px between clickable elements. No hover-only functionality. Swipe gestures for navigation (left/right to switch companies).

Performance Optimization

Page load time < 2s on 4G. Lazy loading for images & tables. Code splitting by route. Minified CSS/JS. Image optimization (WebP format). Gzip compression for all assets.

Mobile Navigation

Hamburger menu for main navigation. Bottom tab bar for quick actions (New Invoice, Parties, Reports, Profile). Sticky action buttons (especially Create Invoice). Breadcrumb navigation for hierarchy.

Mobile Form Design

One field per line on mobile. Auto-focus logic (next field after input). Native mobile keyboard (numeric for amounts, email for emails). Smart autocomplete with minimal typing. Save progress as draft.

Mobile Tables & Lists

Card-based layout for mobile (no horizontal tables). Swipe to reveal actions. One primary column visible, swipe for details. Collapsible sections.

### 3. PROGRESSIVE WEB APP (PWA) IMPLEMENTATION

Service Worker

Install service worker with cache-first strategy for static assets. Network-first for APIs. Background sync for offline invoices. Push notifications for invoice updates.

Offline Functionality

Create invoices offline using IndexedDB. Queue operations (create, update, delete) when offline. Auto-sync when online (reconcile conflicts). Show offline indicator & sync status.

Web Manifest

Installable as standalone app. Custom app icon (192x192, 512x512). App name & short name. Splash screen on launch. Theme color matching brand. Display mode: standalone.

PWA Features

Install prompt on mobile browsers. Add to home screen. Full-screen app experience. Offline access to key pages. Background sync of pending actions.

### 4. NATIVE MOBILE APP READINESS (iOS & Android)

Backend API Design for Apps

REST API with consistent versioning (/api/v1/). GraphQL endpoint as alternative. Paginated responses (limit, offset, cursor-based). Filtering & sorting support. Field selection for bandwidth optimization.

Mobile-Specific API Endpoints

POST /api/v1/auth/mobile-login (device ID, app version). GET /api/v1/invoices/quick-list (minimal fields for list view). POST /api/v1/invoices/create-offline (sync from local DB). GET /api/v1/config (app version, feature flags).

Device-Specific Features

Camera integration for signature capture (iOS/Android). Barcode scanning for item lookup. Native file picker for bulk imports. Push notifications (FCM for Android, APNs for iOS). Biometric authentication (Face ID, Touch ID).

Cross-Platform Development Stack

Option 1: React Native for code sharing between iOS & Android. Option 2: Flutter for high performance. Option 3: Swift & Kotlin for native apps with shared backend APIs. Recommended: React Native for 7-day timeline.

App Versioning & Updates

Over-the-air updates via CodePush (React Native). Feature flags via backend API. Graceful handling of old app versions. Migration guides for schema changes.

### 5. RESPONSIVE UI COMPONENTS

Component Library Requirements:

Responsive buttons with 48px minimum height on mobile. Forms that adapt to screen size with proper label positioning. Data tables that transform to cards on mobile. Modals with full-screen fallback on small screens.

Navigation Components:

Drawer navigation that slides from left on mobile. Bottom tab navigation for primary actions. Breadcrumb navigation for hierarchy. Search bar with auto-complete.

Mobile-Optimized Components:

Date picker with native calendar on mobile. Dropdown selects with search capability. Floating action button for primary action. Sticky headers for tables. Swipeable list items with actions.

### 6. PERFORMANCE METRICS FOR MOBILE

| Metric | Target | Tool |
| --- | --- | --- |
| First Contentful Paint (FCP) | < 1.8s on 4G | Lighthouse |
| Largest Contentful Paint (LCP) | < 2.5s on 4G | Lighthouse |
| Cumulative Layout Shift (CLS) | < 0.1 (low impact) | PageSpeed Insights |
| Time to Interactive (TTI) | < 3.8s on 4G | WebPageTest |
| Bundle Size | < 150KB gzipped | Webpack Analyzer |
| Lighthouse Score | > 90 (Performance) | Lighthouse |

## TECHNICAL STACK & ARCHITECTURE

### Technology Stack (Recommended)

| Component | Technology |
| --- | --- |
| Backend API | Node.js/Express or Django/FastAPI with GraphQL optional |
| Web Frontend | React.js with TypeScript, Material-UI/Chakra for components |
| Mobile App | React Native (cross-platform) or Flutter (high performance) |
| Database | PostgreSQL with read replicas & encryption |
| Caching | Redis for sessions, user data, invoice lists |
| File Storage | AWS S3 with CloudFront CDN for PDFs |
| PDF Generation | Puppeteer (Node) or ReportLab (Python) |
| Email Service | SendGrid or AWS SES with templating |
| Monitoring | Datadog/New Relic for APM, error tracking, logs |
| Deployment | Kubernetes on AWS/DigitalOcean, CI/CD with GitHub Actions |

### Security Libraries & Tools:

Authentication: Passport.js, jsonwebtoken, bcryptjs

Encryption: crypto (Node), cryptography (Python), TweetNaCl for encryption

API Security: helmet.js, express-rate-limit, express-validator

OWASP: npm audit, Snyk, OWASP ZAP for security scanning

Database: node-postgres with SSL, SQLAlchemy ORM

## 7-DAY DEVELOPMENT ROADMAP

### Day 1: Foundation, Database & Security Setup

Initialize project with Git & Docker setup

Configure PostgreSQL with encryption & backups

Set up Auth module (JWT, bcrypt, 2FA scaffolding)

Implement security middleware (CORS, rate limiting, input validation)

Bootstrap React frontend with responsive design setup

Configure Tailwind/Material-UI for mobile-first design

### Day 2: Core Models, APIs & Mobile-First UI

Build Company, Party, Item, Invoice models with audit logging

Implement CRUD APIs with encryption for sensitive fields

Create responsive dashboard (mobile, tablet, desktop breakpoints)

Build party & item management with card-based mobile layout

Implement invoice creation with real-time tax calculations

Add responsive forms with mobile keyboard optimization

### Day 3: PDF Generation, Import/Export & Offline Support

Develop multi-template PDF generation with signatures

Implement CSV/XLS import with validation & error handling

Build export functionality (invoices, parties, items)

Set up Service Worker for offline functionality

Implement IndexedDB for offline invoice storage

Create offline sync queue system

### Day 4: Admin Panel, RBAC & Security Features

Build admin panel with responsive mobile-friendly layout

Implement role-based access control (RBAC) middleware

Create user management interface with permission matrix

Build audit log system with filtering & export

Implement 2FA (Email OTP + TOTP optional)

Add OAuth2 integration (Google, Microsoft, LinkedIn)

### Day 5: Backups, GST & App Readiness

Implement daily PostgreSQL backup with encryption

Build backup restoration UI (admin panel)

Configure automatic S3 upload with cross-region replication

Add GST calculation engine (CGST/SGST/IGST)

Implement HSN/SAC code database & lookup

Design mobile app API endpoints & data models

Create API documentation for mobile developers

### Day 6: PWA Features, Performance & Polish

Generate PWA manifest & service worker configuration

Implement install prompt & add-to-homescreen

Configure app icons (192x192, 512x512) & splash screen

Optimize bundle size (code splitting, tree shaking, lazy loading)

Implement image optimization (WebP, responsive images)

Add push notifications (FCM setup)

Run Lighthouse audit & achieve 90+ performance score

### Day 7: Security Testing, UAT & Deployment

Run SAST & DAST security scans (SonarQube, OWASP ZAP)

Perform npm audit & dependency vulnerability checks

Conduct penetration testing for common vulnerabilities (OWASP Top 10)

Run load testing (1000+ concurrent users)

Execute complete UAT with sample data

Deploy to production with zero-downtime strategy

Set up monitoring & alerting (Datadog/New Relic)

Generate Swagger API docs & user manual

## DELIVERABLES & SUCCESS METRICS

| Day | Milestone | Deliverable & Metrics |
| --- | --- | --- |
| 1 | Backend & Security | Running API, JWT auth, 2FA scaffolding, CORS/rate limiting active |
| 2 | Core APIs & Responsive UI | CRUD APIs working, Lighthouse 85+, mobile breakpoints functional |
| 3 | PDF & Offline | All PDF templates working, offline invoice creation in IndexedDB |
| 4 | Admin & Security | RBAC enforced, audit logs active, 2FA enabled, OAuth2 working |
| 5 | Backups & Mobile APIs | Daily backups encrypted & tested, mobile API docs ready |
| 6 | PWA & Performance | Lighthouse 90+, PWA installable, load time <2s on 4G |
| 7 | Security & Launch | Zero critical vulnerabilities, production deployed, monitoring active |

### Security Compliance Checklist:

✓ TLS 1.3 for all communications (no HTTP)

✓ Passwords hashed with bcrypt (12 salt rounds)

✓ 2FA (Email OTP + optional TOTP) implemented

✓ AES-256-GCM encryption for sensitive data

✓ RBAC with role-permission matrix enforced

✓ Audit logging for all CRUD operations

✓ Rate limiting & DDoS protection active

✓ SQL injection & XSS prevention verified

✓ CORS & CSRF protection configured

✓ Penetration testing passed (OWASP Top 10 verified)

✓ Zero critical vulnerabilities in dependency scan

### Mobile Responsiveness Verification:

✓ All pages render correctly on 360px (mobile portrait)

✓ Touch targets minimum 48x48 pixels

✓ Forms work with mobile keyboards (email, numeric inputs)

✓ Hamburger menu & bottom tab bar navigation functional

✓ Swipe gestures working (company switcher, list actions)

✓ Tables transform to cards on mobile

✓ Images load correctly with WebP format on modern browsers

✓ No horizontal scrolling on mobile (except data tables)

✓ FCP < 1.8s, LCP < 2.5s on 4G network

✓ Lighthouse score 90+ (Performance + Accessibility + PWA)

### App Readiness Verification:

✓ REST API endpoints documented with Swagger/OpenAPI

✓ API supports pagination, filtering, field selection

✓ Device-specific endpoints ready (mobile login, offline sync)

✓ Feature flags API implemented

✓ Offline data sync tested (create invoice offline, sync online)

✓ Camera/barcode integration preparation done

✓ Push notification system ready (FCM backend setup)

✓ API response time < 300ms for typical queries

## DEVELOPER GUIDELINES & BEST PRACTICES

### Security First Approach

Never commit secrets to Git. Use environment variables. Run security scans on every commit. Keep dependencies updated. Review OWASP Top 10 regularly.

### Mobile-First Development

Design UI for 360px first, then expand to larger screens. Test on real mobile devices (iOS & Android). Use Chrome DevTools mobile emulation. Minimize bundle size. Optimize images.

### Code Quality Standards

Use TypeScript for type safety. Follow ESLint/Prettier formatting. Write unit tests (80%+ coverage). Document complex logic. Use Git commits with clear messages.

### Performance Optimization

Lazy load images & code splitting. Minimize API calls. Use pagination for large lists. Cache appropriately (HTTP cache headers). Monitor bundle size on every build.

### Testing Strategy

Unit tests for business logic. Integration tests for workflows. E2E tests for user journeys. Security tests for vulnerabilities. Load tests for 1000+ concurrent users.

### Documentation Requirements

API documentation (Swagger/OpenAPI). Setup guide for new developers. Deployment runbook. Security architecture diagram. Database schema documentation. Mobile app API guide.

---

Document Version: 2.0 | Enhanced with Security & Mobile | 7-Day Development Sprint

For mobile app development, ensure API documentation & feature flags setup by Day 5