Table of Contents

# Technical Layer — Findings Register

Thirty-four findings in two parts:

- Part A (A-01…A-25) — code, build, deployment and runtime behaviour

- Part B (H-01…H-09) — repository organisation and delivery process

Severity is assigned by release impact, not code aesthetics. Confidence states how far the evidence goes: High = directly observed; Medium = strongly implied with a stated gap in the evidence chain.

Paths are relative to the repository root unless prefixed with a URL.

# Summary

| ID | Finding | Severity | Conf. | Hours |
| --- | --- | --- | --- | --- |
| A-01 | Test workflow not reproducible from clean checkout under Node 20 | Critical | High | 8–16 |
| A-02 | 11 of 170 local suites red, several covering R1 contracts | Critical | High | see A-04–A-10 |
| A-03 | CI proves a narrow slice and uses a non-canonical install path | High | Medium | 8–12 |
| A-04 | Authenticated-route typography policy violated in live pages | Medium | High | 2–4 |
| A-05 | Red suites targeting deleted or decommissioned surfaces | High | High | 3–5 |
| A-06 | Red suites enforcing superseded product expectations | High | High | 6–10 |
| A-07 | Test layer contains mutually contradictory guards | High | High | 6–10 |
| A-08 | AskBiqc banned-token scan fails on a comment-only false positive | Medium | High | 1–2 |
| A-09 | Paid-feature copy-lock constants and tests have diverged | Medium | High | 2–3 |
| A-10 | One red suite is a Jest/router resolution issue | Medium | High | 1–2 |
| A-11 | No active lint gate; temporary profile finds 2,775 issues | High | High | 8–16 |
| A-12 | Team invite exists in source but unreachable on the deployment | Critical | High | 12–24 |
| A-13 | Production build fails before a valid optimized bundle | Critical | High | 8–24 |
| A-14 | shell-quote override pin makes the Dependabot bump inert | Low | High | 1 |
| A-15 | Deployment route map does not match the R1 direct routes | Critical | High | 16–32 |
| A-16 | Integrations and Ask BIQc reachable only via alternate surfaces | High | High | in A-15 |
| A-17 | manage-users and admin fail access-control UX differently | High | High | 6–10 |
| A-18 | Edge serves report-only CSP permitting 'unsafe-inline'; no HSTS | High | High | 6–12 |
| A-19 | Conflicting duplicate security headers across layers | Medium | High | 3–6 |
| A-20 | Protected-route fallback after logout is visually ambiguous | Medium | High | 3–6 |
| A-21 | Role-downgrade UX may lag backend truth | Medium | Medium | 4–8 |
| A-22 | Live invite RBAC does not match the {owner, admin} contract | High | Medium | 4–8 |
| A-23 | Multi-user chain incomplete: no accept route, no member endpoints | Critical | High | 12–20 FE |
| A-24 | Instant revocation does not complete — blocked by backend #1427 | Critical | High | backend |
| A-25 | BIQc Wallet does not exist in code or API | Critical | High | 60–100 FE |
| A-26 | Production source-map posture unverified | Medium | Medium | 1–2 |
| H-01 | 78% of commits are agent-authored, merged with no branch protection | High | High | 2–3 |
| H-02 | Failed-shell-command artefacts committed to the root | Medium | High | 0.2 |
| H-03 | Seven evidence* directories holding 16 files | Medium | High | 1 |
| H-04 | 82 files at the repository root, 24 of them markdown | Medium | High | 2 |
| H-05 | Four Dockerfiles, two of which diverge | Low-Med | High | 1 |
| H-06 | 4,674 lines of unreachable front-end code | Medium | High | 1 |
| H-07 | Three AI agent configurations committed | Low | High | 0 |
| H-08 | Secrets registry in the repository (names only, no values) | Low | High | 0 |
| H-09 | What is organised well | — | — | — |

Consolidated P0 front-end effort: 64–128 hours for A-01/A-02/A-03/A-12/A-13/A-15/A-16/A-17/A-22, plus 12–20 for A-23 and 60–100 for A-25, with backend items unestimated. H-01 at 2–3 hours has the highest ratio of leverage to cost in this register.

# Part A — Code, build, deployment

## P0 — Release blockers

### A-01 · Test workflow is not reproducible from a clean checkout under Node 20

Critical · High · 8–16h

Evidence

- frontend/package.json:37 pins @supabase/supabase-js to ^2.110.2

- frontend/node_modules/@supabase/supabase-js/package.json:112-114 requires node >=22.0.0

- frontend/package.json:70-73 defines craco test as the standard entrypoint

- test-run.log:1-2 — first run failed before Jest started (npm error could not determine executable to run)

- yarn install --frozen-lockfile under Node v20.20.2 fails on the engine constraint

- Under Node v22.14.0 the install completes and the runner starts (test-run-node22.log:13204-13208)

R1 consequence. The declared toolchain and the only working toolchain are different versions. A clean checkout is not test-runnable on the documented path, so no release gate depending on front-end tests can be reproduced by a second engineer or a clean CI runner.

Remediation. One supported Node version, reconciled with dependency engine constraints and the lockfile, documented in the repository, matched in CI.

### A-02 · Eleven of 170 local suites are red, several covering R1 contracts

Critical · High · effort itemised in A-04–A-10

test-run-node22-runinband.log:13208-13213 — suites 11 failed, 159 passed, 170 total; tests 23 failed, 1 skipped, 1640 passed, 1664 total; post-run warning Jest did not exit one second after the test run has completed.

| Suite | Reason |
| --- | --- |
| Integrations.ws7ConnectorTruth.test.jsx | Missing connector card data-testid="integration-card-arrow-flow" |
| filesAndDocuments.tabs.test.jsx | OneDrive card renders error/loading instead of expected "not connected" copy |
| releaseOneMandatorySurfaceTruth.test.jsx | Connector registry does not match the arrow-flow contract token |
| profileMenuContract.test.jsx | Profile menu contract missing the billing item |
| authRouteSerifGuard.test.jsx | Product-serif usage in CMOReportPage.js and Integrations.js |
| AskBiqc.bannedTokens.scan.test.js | Banned token Codex in AskBiqcEvidencePanel.js |
| paidFeatureFlags.test.js | Verifying-copy contract drifted from expected wording |
| UiTrustSprint.fakeDefaults.scan.test.js | Forbidden Unavailable label still present in Integrations source |
| BiqcLogoCard.brandSweep.test.jsx | Referenced landing source file does not exist at the expected path |
| billingSyncHistoryTruth.test.jsx | Scans src/pages/Pricing.js, which does not exist |
| TierNudge.test.jsx | react-router-dom resolves a missing react-router/dom under Jest |

R1 module test status: AskBiqc* mostly green, one red · ProtectedRoute* green (4 suites) · Settings* green · TeamAccess* green · Integrations* 5 green / 1 red · billing* 5 green / 1 red.

R1 consequence. Two corrections to earlier working assumptions. The observable inventory is 170, not 157, so any coverage claim must be restated. And the gap is not simply "tests exist but aren't wired into CI": ten of the eleven failures are stale, superseded or environmental, and one (A-04) is a real current-code violation. The release harm is that a red baseline of mixed provenance trains the team to ignore red.

### A-03 · CI proves only a narrow green slice and relies on a non-canonical install path

High · Medium · 8–12h

- AGENTS.md states the front end uses yarn and warns against npm

- frontend/package.json:165 declares packageManager: yarn@1.22.22

- .github/workflows/shell-regression-gate.yml:36-45 installs with node-version: '20' and npm install --legacy-peer-deps

- .github/workflows/shell-regression-gate.yml:47-67 runs only 7 targeted suites

R1 consequence. Local guidance, declared package manager and CI install strategy have drifted apart. A green pipeline is therefore weak evidence for a release decision. Read together with H-05 (four Dockerfiles, two divergent), the build contour as a whole is not reproducible.

### A-12 · Team invite exists in source but is unreachable on the dev deployment

Critical · High · 12–24h

Correction. The original hypothesis — that the front end never calls the invite endpoint and has no route — is false at the code level. The code implements the invite. The failure is a deployment access gap.

Source evidence (present)

- frontend/src/App.js:556 mounts <Route path="/team-access" element={<ProtectedRoute><RouteErrorBoundary><TeamAccessPage /></RouteErrorBoundary></ProtectedRoute>} />

- frontend/src/pages/TeamAccessPage.js:154-158 performs apiClient.post('/account/users/invite', { email, name, role })

- frontend/src/pages/TeamAccessPage.js:186-199 renders server fields invite_link, temp_password, expires_at

- frontend/src/pages/Settings.js:1089 exposes href: '/team-access'

Runtime evidence (unreachable) — account devteam.sandbox@biqctest.io

- https://dev.biqc.ai/team-access → 404 Page not found

- https://dev.biqc.ai/settings → 404 Page not found

- Account menu navigates to /app/settings, where a Team & governance section is visible

- That screen shows a disabled control labelled exactly Copy invite link (backend pending)

- Clicking Team & governance returns to https://dev.biqc.ai/

- /app/team-access shows Establishing secure connection... then returns to https://dev.biqc.ai/

Not observable because of the gap: the Your role value, invite submission, the literal invite_link, its behaviour in a private window, email delivery. All must be re-tested on the release candidate.

R1 consequence. With multi-user confirmed in scope, this is a hard blocker on a named R1 module, and Wallet (A-25) sits on top of it.

### A-13 · Production build fails before a valid optimized bundle

Critical · High · 8–24h

- Creating an optimized production build... → Failed to compile.

- Error: [BABEL] ... React Refresh Babel transform should only be enabled in development environment. Instead, the environment is: "production"

- Config area: frontend/craco.config.js:5-22 and :73-78

- Post-failure build/ is 1.7M; build/static/js/ holds only bundle.js (4.1K) and bundle.js.map (634B)

R1 consequence. No trustworthy production artefact exists. The build/ directory is misleading — leftovers from an aborted compile. Three questions stay unanswerable until it passes: true main-chunk size, whether the 98 lazy() route splits in App.js survive into emitted chunks, and the final source-map posture (A-26).

### A-15 · Deployment route map does not match the expected R1 direct routes

Critical · High · 16–32h

- https://dev.biqc.ai/settings → broken direct route (t09-settings-direct-blank.png)

- https://dev.biqc.ai/team-access → 404 (t09-team-access-404.png)

- https://dev.biqc.ai/integrations → 404 (t09-integrations-direct-404.png)

- https://dev.biqc.ai/soundboard → resolves into https://dev.biqc.ai/

- The live app uses an /app/... route shape not reflected in the inspected source routes

R1 consequence. A live deployment fact, not a code-style inconsistency. QA cannot validate a contract the environment does not honour, and sign-off is ambiguous when the environment does not match the promised navigation model. Requires deployment ownership, not front end alone.

### A-16 · Integrations and Ask BIQc are usable only through alternate surfaces

High · High · covered by A-15

- /app/integrations renders a live connector catalogue after a bootstrap delay (t09-app-integrations.png)

- https://dev.biqc.ai/ renders the Ask BIQc workspace and accepts prompts (t09-soundboard-workspace-before-send.png)

- The answer returned: I can't provide a decision-safe recommendation yet because your core evidence lanes are stale or unproven.

- Evidence drawer exposed No connector evidence for this answer and Not connected ( 9 )

The refusal to answer without grounded evidence is the product working as designed and is a positive signal. The negative is access pattern: indirect shells are fragile for QA, onboarding and demo.

### A-17 · manage-users and admin fail their access-control experience differently

High · High · 6–10h

- /manage-users?view=users ends at /app/settings?tab=billing; the view=users context is silently lost (t09-manage-users-redirect-billing.png)

- /admin under a non-admin account returns a generic 404 instead of Access restricted (t09-admin-404.png)

One route loses its destination and lands somewhere commercially sensitive; the other cannot distinguish "denied" from "missing" from "misrouted". Confusing for users, unusable for QA.

### A-22 · Live invite RBAC does not match the {owner, admin} contract in source

High · Medium · 4–8h front end; backend effort separate

Account role via live login API: role: user_admin, subscription_tier: starter, subscription_status: active.

| Endpoint | No auth | Valid user_admin bearer |
| --- | --- | --- |
| POST /api/billing/portal | 401 Not authenticated | 200 with Stripe portal URL |
| POST /api/account/users/invite | 401 Not authenticated | 403 User seats are not available for this plan tier |
| PUT /api/admin/ux-feedback/checkpoints | 401 Not authenticated | 403 structured admin/subscription denial |

Source contract

- frontend/src/pages/TeamAccessPage.js:4-13 documents the endpoint as owner/admin-gated

- frontend/src/pages/TeamAccessPage.js:26-31 defines INVITE_ALLOWED_ROLES = ['owner', 'admin']

- backend/routes/deps.py:925-929 defines require_owner_or_admin as an exact match on {owner, admin}

- backend/routes/onboarding.py:195-203 wires the endpoint through Depends(require_owner_or_admin) before seat checks

R1 consequence. Not unauthenticated mutation — runtime contract or role-normalisation drift. A user_admin bearer reached seat-tier enforcement instead of failing on the documented gate. Client-visible RBAC messaging and server enforcement are not provably aligned, on the one module whose entire purpose is access control. Confidence is Medium because the probe used a fresh valid bearer rather than byte-for-byte replay of the browser's post-logout token.

### A-23 · The multi-user chain is incomplete beyond the invite surface

Critical · High · 12–20h front end; backend scope separate

Confirmed in scope by the product owner on 27 July.

- The front end never calls POST /account/users/accept, and no route exists for an invited user to land on — verified in App.js

- Member-list, revoke and remove endpoints do not exist on the backend today

- The Team page states this honestly rather than faking it, with reason code NO_BACKEND_LIST_ENDPOINT (frontend/src/pages/TeamAccessPage.js:490-505)

R1 consequence. An invited user has nowhere to land, and an account owner cannot see, revoke or remove members. Combined with A-12 and A-22, the team-access chain has four separate breaks, three of which are backend work that has not started.

### A-24 · Instant revocation does not complete — blocked by backend #1427

Critical · High · backend scope

Confirmed as a day-one requirement by the product owner on 27 July.

With #1427 open, the disconnect endpoints return success without removing the connection record. The front end handles this correctly and refuses to display success (frontend/src/pages/Integrations.js:1088-1101), so the user-visible outcome is that revocation does not complete.

R1 consequence. Either #1427 is fixed before launch, or the instant-revocation claim is removed from the product description until it is. Shipping the claim while the issue is open puts the marketing statement and system behaviour in conflict on a security-adjacent capability.

### A-25 · BIQc Wallet does not exist in code or API

Critical · High · 60–100h front end; backend scope substantial

Introduced as R1 scope by the product owner on 27 July: purchase of credit by Governance/Admin, allocation of credits to particular users, auto top-up.

What exists today: per-member token consumption, usage breakdown and individual limits in pages/AdminDashboard.js under adminOnly — the platform superadmin console. The account owner has access to none of it.

What Wallet requires and does not exist anywhere: an account-level credit balance with a purchase path; allocation from that balance to individual members; per-member balance enforcement at consumption time; auto top-up rules, thresholds and billing events; Governance/Admin authorisation over all of it; an audit trail for allocation and spend.

Hard dependency. Credits cannot be allocated to members while the member list does not exist (A-23), the invite path is unreachable (A-12) and invite role behaviour does not match its contract (A-22). The order is fixed.

Highest-risk item in the register, because it touches money. A credit ledger with allocation and auto top-up must behave correctly under concurrency: two members spending against one balance, a top-up landing during consumption, a limit boundary hit by simultaneous requests. Those failure modes produce direct revenue loss or customer-visible billing errors, and they are not safely built in days.

## P1 — Material, not launch-blocking

### A-04 · Authenticated-route typography policy violated in live pages

Medium · High · 2–4h Policy at frontend/src/__tests__/authRouteSerifGuard.test.jsx:4-9, scan at :31-40 (looks for var(--font-display)). Violations: frontend/src/pages/CMOReportPage.js:54, :167, :490; frontend/src/pages/Integrations.js:1707. The one red suite mapping cleanly to a real code violation. Fix the usages or formally retire the policy — do not leave the guard red.

### A-05 · Red suites targeting deleted or decommissioned surfaces

High · High · 3–5h

- billingSyncHistoryTruth.test.jsx:29-35 still scans pages/Pricing.js

- Pricing.tokenWording.test.js:7-12 explicitly documents that pages/Pricing.js was deleted

- frontend/src/App.js:425-430 shows /pricing and marketing pages now redirect to static pages

- BiqcLogoCard.brandSweep.test.jsx:45-49 still points to frontend/src/pages/website/HomePage.js

- frontend/src/App.js:421-430 and :456 show the current model no longer matches that target

### A-06 · Red suites enforcing superseded product expectations

High · High · 6–10h

Billing navigation — profileMenuContract.test.jsx:19-24 expects billing in SHELL_PROFILE_MENU; frontend/src/components/shell/shellNav.js:142-146 states Billing was removed from the account menu and now lives only in Settings; App.js:540-541 redirects /billing → /settings?tab=billing; docs/release1-command-inventory/10_PAGE_PURPOSE_AND_FOUNDER_INTENT_MATRIX.md:1530-1540 describes a single billing surface.

Integrations request-access — releaseOneMandatorySurfaceTruth.test.jsx:36-59 and Integrations.ws7ConnectorTruth.test.jsx:203-229 expect arrow-flow; frontend/src/pages/Integrations.js:309-317 shows REQUEST_ACCESS_CONNECTORS is empty; docs/...MATRIX.md:1273-1285 documents the array as intentionally empty with repopulation optional; :1257-1268 shows R1 emphasis on native connectors (Mindbody, AroFlo, Zapier).

Files & Documents — filesAndDocuments.tabs.test.jsx:269-276 expects the OneDrive card to always read as not connected; frontend/src/pages/FilesAndDocuments.js:17-19 defines the contract as explicit retryable error states, never fake empty states; :232-258 sets an error phase on failed fetch; :639-646 renders the retryable state.

### A-07 · The test layer contains mutually contradictory guards

High · High · 6–10h

Arrow Flow — Integrations.nativeConnectorsAvailability.test.js:38-45 expects arrow-flow not to exist; releaseOneMandatorySurfaceTruth.test.jsx:36-59 and Integrations.ws7ConnectorTruth.test.jsx:203-229 expect it to exist.

Unavailable label — UiTrustSprint.fakeDefaults.scan.test.js:153-165 forbids it and requires Coming soon; Integrations.connectionVerificationTruth.test.jsx:23-27 requires it in verification-state logic; source at frontend/src/pages/Integrations.js:1945-1946, :2014-2015.

These cannot all pass. Where tests contradict each other, pass/fail stops indicating product truth.

### A-08 · AskBiqc banned-token scan fails on a comment-only false positive

Medium · High · 1–2h AskBiqc.bannedTokens.scan.test.js:41-51 defines the allowlist; frontend/src/components/askBiqc/panels/AskBiqcEvidencePanel.js:209 is the only hit, in comment text, not rendered. Worth fixing precisely because false positives on useful customer-safety guards teach the team to ignore them.

### A-09 · Paid-feature copy-lock constants and tests have diverged

Medium · High · 2–3h frontend/src/config/paidFeatureFlags.js:63-68 documents older "being verified" wording; :149-162 exports newer "temporarily unavailable" constants; paidFeatureFlags.test.js:81-93 still expects the older; frontend/src/components/soundboard/DrivePickerLandingPill.js:94 already uses the newer.

### A-10 · One red suite is a Jest/router resolution issue

Medium · High · 1–2h TierNudge.test.jsx:1-3 imports real MemoryRouter; frontend/src/components/TierNudge.js:28 imports Link; failure is Cannot find module 'react-router/dom' from 'react-router-dom/dist/index.js'. Other suites already mock react-router-dom — e.g. Integrations.ws7ConnectorTruth.test.jsx:21-29.

### A-11 · No active lint gate; a minimal profile finds 2,775 issues

High · High · 8–16h for a changed-files gate

Instrument: a temporary local frontend/eslint.config.js, not committed, scoped to application code by ignoring nested __tests__, nested tests, root *.test.js(x) and src/setupTests.js. Output eslint-report.json.

- Total 2775 — 125 errors, 2650 warnings

- no-unused-vars 2595 · no-empty 102 · parse/unknown 33 · react-hooks/exhaustive-deps 24 · no-useless-assignment 10 · no-dupe-keys 5

- react-hooks/rules-of-hooks: 0 · no-undef: 0

exhaustive-deps locations: components/DashboardLayout.js:239, components/IntelligenceSimulation.js:16, :27, components/VoiceChat.js:497, components/business-dna/KpiThresholdTab.js:71, components/soundboard/AskBiqcAssistantResponse.js:284, components/soundboard/AskBiqcWorkActivity.js:152, components/website/LiquidSteelHeroRotator.js:106, hooks/useSWR.js:56, pages/AdminDashboard.js:646, pages/Advisor.js:398, :701, pages/AdvisorWatchtower.js:1082, :1603, pages/BusinessProfile.js:58, pages/CompliancePage.js:146, pages/Diagnosis.js:189, pages/EmailInbox.js:212, pages/Integrations.js:851, :965, :1030, pages/OnboardingWizard.js:92, :172, pages/Settings.js:750

Top files: App.js 133 (2 err) · CMOReportPage.js 54 · AdvisorWatchtower.js 47 (8 err) · DataCenter.js 45 · RiskPage.js 45 · Settings.js 45 · MarketPage.js 43 · SoundboardPanel.js 41 · RevenuePage.js 41 · AdminDashboard.js 40 (13 err)

Interpretation. The number that matters is not 2,775 — that is dominated by unused variables, i.e. drift under shipping pressure. The two that matter are rules-of-hooks: 0 and no-undef: 0: this is not a codebase full of latent runtime crashes. Recommendation is a gate on changed files, not a cleanup campaign before R1. Note also that AdvisorWatchtower.js, third by violation count, is unreachable code (H-06).

### A-18 · Edge does not enforce CSP and permits inline script in policy

High · High · 6–12h curl -sI https://dev.biqc.ai/ returns content-security-policy-report-only, not content-security-policy; the policy includes script-src 'self' 'unsafe-inline' https:; curl -s https://dev.biqc.ai/ shows multiple inline <script> blocks; no strict-transport-security on the front-end root. Not proof of an XSS bug — a hardening gap. Report-only does not block injected script.

### A-19 · Conflicting duplicate security headers across layers

Medium · High · 3–6h GET https://dev.biqc.ai/api/auth/supabase/me returned x-frame-options: DENY and SAMEORIGIN; x-xss-protection: 1; mode=block and 0; referrer-policy twice; two different permissions-policy values; and a strict backend CSP (default-src 'none'; frame-ancestors 'none'; base-uri 'none'; form-action 'self') mixed with the looser front-end report-only policy. Multiple layers injecting independently makes the effective policy unpredictable, on authentication endpoints where predictability matters most.

### A-20 · Protected-route fallback after logout is visually ambiguous

Medium · High · 3–6h Cache headers were correct throughout (no-cache, no-store, must-revalidate on / and /app/settings; no-store, must-revalidate, no-cache, max-age=0 on /api/auth/supabase/me). After Sign Out, back-navigation did not restore billing content, and logged-out navigation to /app/settings?tab=billing did not restore account data. The residual issue is presentation: it resolves to the root login modal over a generic shell rather than a clean auth redirect — the same route-contract drift as A-15, expressed at the auth boundary.

### A-21 · Role-downgrade UX may lag backend truth

Medium · Medium · 4–8h frontend/src/pages/Settings.js:655-663 computes billing-control visibility from canManageBilling(user); frontend/src/lib/privilegedUser.js:61-92 makes that a client-side decision on in-memory user.role; frontend/src/context/SupabaseAuthContext.js:316-379 preserves enriched fields until /auth/supabase/me refreshes; frontend/src/components/ProtectedRoute.js:141-163 re-checks admin access against the backend. The tested scenario was clean. Residual risk is briefly stale controls after a mid-session downgrade — "visible but denied", not privilege retained. Not executable in audit mode without server-side role mutation.

### A-14 · shell-quote override pin makes the Dependabot bump inert

Low · High · 1h frontend/package.json:159 sets "shell-quote": "1.8.4" in overrides; frontend/yarn.lock:10809-10812 resolves both ^1.7.3 and ^1.8.4 to 1.8.4. An automated PR raising a transitive range will not move the installed version while the override stands. Limitation: yarn why was not executed in audit mode, so this rests on the manifest and lockfile.

### A-26 · Production source-map posture unverified

Medium · Medium · 1–2h once A-13 is fixed A .map was emitted during the failed build and no config visibly disables source maps for production. On the deployment the exposure was not confirmed: https://dev.biqc.ai/static/js/main.beeb0f42.js was retrievable but exposed no sourceMappingURL trailer, and both .map URLs returned HTML rather than a source-map payload. Carry as an open build-pipeline question, not a confirmed exposure.

# Part B — Repository organisation and process

Method: static analysis of the Version2-Ai_Mentor archive including git history. Every figure is reproducible with the command shown.

A distinction to hold throughout this part. The frontend/ directory itself is tidy: ten files at its root, no backup copies, no .bak or .orig, a coherent pages / components / hooks / lib / context structure. The disorder is at the repository root and in the process, not in the code the developer wrote. This part is about project organisation, not about anyone's craft.

### H-01 · 78% of commits are agent-authored and merged without branch protection

High (process) · High · 2–3h

git log --format='%an' | sort | uniq -c | sort -rn

| Author | Commits | Share |
| --- | --- | --- |
| emergent-agent-e1 | 5,057 | 78.3% |
| andrealexopoulos-star | 1,229 | 19.0% |
| dependabot[bot] | 61 | 0.9% |
| Andreas Alexopoulos | 51 | 0.8% |
| BIQc.ai | 43 | 0.7% |
| Cursor Agent | 7 | — |
| aikido-autofix[bot] | 4 | — |
| Claude Fable 5 | 3 | — |
| Claude | 1 | — |

Total 6,456 commits. A .gitconfig committed at the repository root fixes agent identity for anyone working in the tree:

[user]
    email = github@emergent.sh
    name = emergent-agent-e1

What follows from the facts: the developer does not appear in the commit history under her own name at any point, and which commits are hers cannot be determined from the archive; the second-largest author by volume is the product owner, not a developer; and the committed .gitconfig means authorship of any commit from this tree defaults to the agent regardless of who did the work.

R1 consequence. "Vibe coding" in the developer's own description is not a figure of speech but a measurable property: four commits in five are machine-made. That changes what review means. With 1,308 closed PRs and no branch protection, the question "what exactly is in production" has no answer available to a human. This is also what open issue #1533 — Governance leftovers: branch protection — is pointing at.

What it does not mean. Machine authorship does not make code bad. The lib/api.js layer examined earlier (642 lines, in-flight GET de-duplication, single-flight token refresh, per-URL cooldown) is competently written. The problem is not the origin of the code; it is the absence of a gate between it and production.

Remediation. Branch protection on main, required review, required status check — 2–3 hours. Remove .gitconfig from the repository — 5 minutes. This is the highest-leverage item in the entire register.

### H-02 · Artefacts of failed shell commands committed to the root

Medium · High · 10 minutes

find . -maxdepth 1 -type f -size -1c

Nine zero-byte files named page, signal, decision, login, onboarding, Account, Observe, Refine, 2%. Plus a 101-byte file named $null) containing:

'$AZURE_CREDS' is not recognized as an internal or external command,
operable program or batch file.

The mechanism is legible: commands were run in a Windows shell, redirection behaved differently than intended, and files were created from fragments of a variable name. The error message landed in $null) and was committed with the rest.

R1 consequence. No direct technical harm. It is an indicator: between "the command did the wrong thing" and "the result is in main" there is no person and no check. The same gap passes substantive errors.

Separately: $AZURE_CREDS is the name of an Azure credentials variable. No value is present in the file. No leak occurred.

### H-03 · Seven evidence* directories holding 16 files

Medium · High · 1h, Phase 2

| Directory | Files | Size |
| --- | --- | --- |
| evidence/ | 1 | 12 KB |
| evidence_f14/ | 3 | 40 KB |
| evidence_f15/ | 1 | 12 KB |
| evidence_f16/ | 1 | 12 KB |
| evidence_r2b/ | 4 | 40 KB |
| evidence_r2d/ | 1 | 24 KB |
| evidence_r2e/ | 5 | 88 KB |

Seven top-level directories, 16 files, 228 KB, all sharing one last commit — fix(p0-marjo): 23-branch integration — zero-401 + Contra… — two months ago. The suffixes are explained nowhere in the repository.

R1 consequence. Verification artefacts are stored alongside source with no index and no expiry rule. A new joiner cannot distinguish a current proof from last quarter's. Consolidate into docs/evidence/ with dates.

### H-04 · 82 files at the repository root, 24 of them markdown

Medium · High · 2h, Phase 2

find . -maxdepth 1 -type f | wc -l   # 82
ls *.md | wc -l                      # 24
ls | grep -c "13041978"              # 17

Seventeen files carry the same numeric suffix 13041978 — AI_MODELS_VENDOR_RELEASE_INVENTORY_13041978.md, CURSOR_BACKEND_ENVIRONMENT_REMEDIATION_REGISTER_13041978.md, CURSOR_GITHUB_RELEASE_GATES_REGISTER_13041978.md, CURSOR_STRIPE_TOPUP_WEBHOOK_REGISTER_13041978.md, CURSOR_SUPABASE_DRIFT_RECONCILIATION_13041978.md, REPO_48HR_CONSOLIDATION_LOCK_13041978.md and others. The same number appears in the deploy/ commit message: [13041978][website-approved] promote wave 2: Ask BIQc…. It is a session or consolidation-wave identifier, explained nowhere.

Also at the root: seven PNG screenshots (advisor-forensic-1366x768.png and resolution variants), BIQc_Full_Stack_Audit.docx, four Dockerfiles, and a single TypeScript file OUTLOOK_AUTH_FIXED.ts (6.2 KB) — while frontend/src contains no .ts at all. In parallel there are docs/ (160 files) and reports/ (90 files).

R1 consequence. There is a great deal of documentation and no single home or recency signal for it. With 250+ documents across three locations, the probability that someone reads a superseded one is close to certain. This has a direct cost: a contractor spends billable hours establishing which document is current.

### H-05 · Four Dockerfiles, two of which diverge

Low-Medium · High · 1h

Dockerfile             981 bytes
Dockerfile.backend     872 bytes
Dockerfile.frontend  14,508 bytes
Dockerfile.txt       1,125 bytes

Dockerfile and Dockerfile.txt differ in content (diff is non-empty). Which is used at build time cannot be established from the archive; Dockerfile.txt will not be picked up by any standard tool with that extension, so it is either a just-in-case copy or a forgotten older version. Dockerfile.frontend at 14.5 KB is very large — a typical front-end image fits in 30–60 lines.

R1 consequence. Ambiguity about what is actually built and deployed. Combined with A-03 (CI installs via npm install --legacy-peer-deps against a canonical yarn.lock), the build contour is not reproducible.

To check by hand: which Dockerfile the dev deployment pipeline references.

### H-06 · 4,674 lines of unreachable front-end code

Medium · High · 1h

Eight modules in pages/ are not wired into the router in App.js:

| File | Lines | Status |
| --- | --- | --- |
| pages/AdvisorWatchtower.js | 2,605 | Not routed; /watchtower goes to components/Watchtower |
| pages/BillingPage.js | 826 | Decommissioned |
| pages/TermsAndConditions.js | 432 | Superseded by static trust-terms.html |
| pages/BIQcFoundationPage.js | 200 | Not referenced anywhere |
| pages/AuthDebug.js | 176 | Debug page |
| pages/MoreFeaturesPage.js | 175 | Not referenced anywhere |
| pages/TrustPage.js | 151 | Superseded by static trust.html |
| pages/OutlookTest.js | 109 | Test page |

Total 4,674 lines — 3.3% of the front end.

Two qualifications, so the finding is not overstated:

- TrustPage and TermsAndConditions are not a compliance gap. The routes /trust, /trust/terms, /trust/privacy, /trust/dpa, /trust/security are served (App.js:434-438) through StaticMarketingRedirect to static HTML. The React versions are migration residue.

- AdvisorWatchtower.js is the largest file in the codebase and unreachable — yet a live test guards it: __tests__/p0_7_polling_and_auth_state.test.js:412 checks it for a FULL_AUTH gate, and line 453 includes it in the file list under that rule. The test suite is protecting dead code.

R1 consequence. AuthDebug.js and OutlookTest.js are debug pages in a production repository. They are not mounted today, but one line in App.js exposes a debug surface. The rest costs navigation time: a developer looking for billing or watchtower will likely open the wrong file.

Before deleting AdvisorWatchtower.js, confirm with the developer whether it is planned to return in R1. 2,605 lines should not be discarded without that answer.

### H-07 · Three AI agent configurations committed

Low (observation) · High · 0h

.claude/ (2 files), .cursor/ (4 files), .emergent/ (2 files), plus AGENTS.md at the root. Last modified 2, 1 and 4 months ago respectively — the sequence tracks a change of tooling. Also .screenshots/ (4 months), same origin, with automatic commits of the form auto-commit for d0e7a82f-....

R1 consequence. None directly. It corroborates H-01 from an independent source and explains stylistic heterogeneity across the codebase: different parts were written by different agents under different instructions. That matters for Phase 2 estimation — there is no single house style to extrapolate from.

### H-08 · Secrets registry in the repository — names only, no values

Low · High · 0h

SECRETS_AND_DEPENDENCIES.md at the root, marked "Last updated: 23 March 2026". Correctly built: it states explicitly that it holds no values, and lists only variable names and purposes (OPENAI_API_KEY=, SUPABASE_*, and so on by provider). Verified — no values present.

The only thing disclosed is the Supabase project identifier (uxyqpdfftxpkzeppqtvk) in a dashboard link. The project ref is already present in the client bundle, so this is not new exposure.

R1 consequence. The file is useful and correctly made. One caveat: it provides a complete map of external dependencies and integration points. Fine in a private repository; worth revisiting if access widens. Last updated four months ago; currency not verified.

### H-09 · What is organised well

A section on disorder is obliged to name the opposite, or it reads as fault-finding.

- frontend/ is clean. Ten files at its root, no backups, no .orig / .bak / _old. The only two matches against a junk mask are biqc-agent-mascot-new.png (a legitimate asset) and BoardroomCouncilCard.copy.test.jsx (a test). src/ structure is consistent: pages, components, components/ui, hooks, lib, context, config, __tests__.

- .gitignore is considered, with an explicit # Secrets section covering *token.json* and *credentials.json*.

- No secrets reached the repository. Verified across the variable registry and the failed-command artefacts.

- Code comments are dated and carry the reason. In ProtectedRoute.js, App.js, TeamAccessPage.js, edits carry PR numbers and an explanation of the decision. At 78% machine authorship this is an unusually valuable asset: intent is recoverable without digging through history.

- Dead code is marked, not hidden. App.js:118 documents outright that the BillingPage import was removed and the route decommissioned. The author did not leave a silent trap.

# Positive findings — Part A

Load-bearing for the credibility of this report; should survive summarisation.

| Observation | Evidence |
| --- | --- |
| UI refuses to claim a successful disconnect when the backend returns 200 with deleted_count === 0 — a correct answer to open issue #1427 | frontend/src/pages/Integrations.js:1088-1101 |
| Explicit placeholder with reason code NO_BACKEND_LIST_ENDPOINT instead of a fabricated member list | frontend/src/pages/TeamAccessPage.js:490-505 |
| Admin routes re-check role against the backend; subscription gate fails closed; dev bypass requires NODE_ENV=development | frontend/src/components/ProtectedRoute.js |
| Auth invalidation clears local state on onAuthInvalidated() and terminal signed-out paths | frontend/src/context/SupabaseAuthContext.js:141-160, :248-298 |
| Client auth storage cleared and invalidation emitted on 401 from identity endpoints | frontend/src/lib/api.js:486-494 |
| Cross-tab sign-out propagated correctly; second privileged tab lost billing access immediately | T-12 runtime |
| Unauthenticated billing, invite and admin mutations all rejected 401 | T-13 runtime |
| Cross-origin GET with Origin: https://evil.example returned no Access-Control-Allow-Origin; OPTIONS preflight returned 400 | T-10 runtime |
| Purpose-built API layer: in-flight GET de-duplication, single-flight token refresh, per-URL 401/403 cooldown, 402 handling | frontend/src/lib/api.js, 642 lines |
| Route-level code splitting implemented — 98 lazy() imports | frontend/src/App.js |
| Ask BIQc declines to give a decision-safe answer without grounded evidence, and says so | T-09 runtime |
| 159 of 170 suites pass once the environment is runnable | T-02 |